Group C – Jake Ellis, Mark Goodwin, Ryan Werner, Hien Tran, Michael Railton, Ben Bronson

Project Timeline

- Website – Mark has created a website (http://lmc.markgoodwinconsulting.com/login.php)
- Mass Mailing Feature – We have not yet started on the mass mailing feature. This will begin after the calender is fully functional and if we have any time.
    - Expect finish date: Unknown
- Database – Mark has completed the database and we have all created test data to input in the database.
    - Complete
- Events page – Michael and Hien are completing the events page of the website. Currently it has text fields and drop down boxes which allow the user to add an event.
    - Expect finish date: 2/20/2012
- Fully Functional Events Page – Michael and Hien have been working on the events page. It will become fully functional when the events are created and immediately put on the calender for anyone to see.
    - Expect finish date:3/12/2012

- Event Calender – Ryan has been working on the calender for the website. He is also collaborating with Michael and Hien to help them finish the event page so that is is fully functional and can update the events that appear on the calender.
    - Expect finish date: 2/27/2012
- Add and edit users on website – Mark has been diligently working on the ability to add and edit users from a contact page on the website. The contact page currenty has the ability to select individuals based on their title such as donor, employee, performer, etc.
    - Expect finish date:2/20/2012